## Slide 1
AML Transaction Monitoring Capability Development 2019 - 2023
Roadmap Review 2021
Date: July 2021
Author: Daisy Rolt, Financial Crime Policy & Advice Manager

## Slide 2
Background
Nationwide is on a journey to enhance its AML Transaction Monitoring (TM) controls to:
(1) ensure robust and proactive detection of money laundering and terrorist financing,
(2) keep pace with our peers and evolving member activity, and
(3) protect the Society and its members from regulatory scrutiny.
In 2019, Nationwide engaged KPMG to validate our internal AML Transaction Monitoring gap analysis, support the production of an AML Transaction Monitoring roadmap, train the AML TM Product Owner/Subject Matter Expert and support the initial 6 month set up of the project. Two workstreams have been running in parallel over the last 12 months to address the most significant compliance gaps identified:
  1 – Data Integrity and;
  2 – Rule Development.
The purpose of this presentation is to;
  Provide an overview of the AML Transaction Monitoring Roadmap Review – this includes a summary of the background, current position, priorities and future state, which will be presented to the Financial Crime Transformation Programme Steerco on 31st August
  Note priorities – MLSCARF to note the priorities and next steps
Transaction Monitoring – Introduction
Summary of the purpose of this presentation
Note: All details contributing towards the AML TM priorities including the KPMG gap analysis, Fraud TM Audit, and Evershed’s can be found in the appendices.

## Slide 3
Transaction Monitoring– Project Timeline
A summary of the background of the AML Transaction Monitoring journey – Key Milestones so far
2019
2020
2021
AUGUST
KPMG onboarded to support NBS on journey to improve TM capability through validation of internal gap analysis and production of AML TM vision, strategy and 5 year roadmap.
APRIL - JULY
NBS conduct internal AML Transaction Monitoring gap analysis highlighting regulatory and control effectiveness gaps within monitoring, data integrity and governance
OCTOBER
NBS receive letter from FCA highlighting potential weaknesses with TM controls. NBS responded confirming current risk based approach to TM and confirming the TM enhancements commencing with KPMG
DECEMBER
Further correspondence received from FCA regarding NBS Financial Crime Controls relating to TM
DECEMBER
The AML TM strategy and roadmap presented to, and agreed with, the then acting MLRO and CRO
JANUARY
Nationwide provide response to FCA outlining details of current TM and future commitments
Data integrity team setup to deliver data lineage, quality and data governance requirements
MARCH - JULY
TM Risk Assessment signed off, outlining controls required to manage the AML risk exposure of Nationwide’s products
FCA write to NBS confirming they were satisfied with responses, however to consider their feedback in future TM enhancements
AUGUST
KPMG confirmed the 9 priority rules that needed to be deployed first
Alert volumes predicted to increase from 1,500 a month to 5,000 a month by July 23.
Resource provided (Analytics and Retail Decision Modelling) to commence development. Operational Resource signed-off to manage the impact of changes
SEPTEMBER - DECEMBER
A Rule Development project team was setup consisting of Analytics, Operational, Policy and Risk Modelling resource to deliver the new rules identified in the TM risk assessment
New rules split into multiple phases and delivery commenced to deploy phase 1 priority rules
3 models created and signed off to enhance AML detection capabilities
JANUARY - MARCH
AML Operational recruitment commenced resulting in team increasing by circa.30 FTE including managers, analysts and senior analysts to manage output from new rules and downstream impacts.
APRIL - JULY
The 8 priority rules signed-off via appropriate governance forums by MLRO, and implemented into AML Operations
Alert volumes increased from circa. 1,500 to circa. 3,000.
Plan signed off by MLRO to deliver the remaining rules in subsequent phases
AUGUST
Planning commenced for Phase 2
TM project to be incorporated as part of a programme within FCTP
TOM recommendations to be considered as part of the TM FCTP Programme
Inclusion of TM FCTP Programme as part of TOM reconciliation activities reported to the FCA
AML TM Rule Deployment
AML TM Risks and Regulator Feedback
AML TM Strategy implementation

## Slide 4
FCTP Transaction Monitoring Programme Activities
` | 2020 |  |  |  | 2021 |  |  |  | 2022 |  |  |  | 2023 |  |  | 
Core Activity | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
Rule Implementation | ` |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
In Flight Activities: ON TRACK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
In Flight Activities: OFF TRACK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Activities to be commenced |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase Three: 6 Rules
Phase Four: 7 Rules
Phase Six: 6 Rules
Phase Seven: 5 Rules
Phase Eight: 7 Rules
Rule Development
KYC Data Feeds
Data Integrity
TM Risk Appetite
TOM
TM System Assurance
TM System Governance
Alert Management
MI/Ongoing Monitoring
P1
P2
P3
P4
P5
P6
P7
P8
Phase Five: 9 Rules
Phase Two: 9 Rules
Phase One: 9 Rules
Future State BAU TM Operation

## Slide 5
FCTP Transaction Monitoring – Progress Update
FUTURE STATE
Through the delivery of the FCTP the following outcomes will be met
TM informs CRA/Event Driven Reviews – NBS adopt a proactive approach to identifying financial crime through the use of advanced analytics
Alert Management & Prioritisation – Through use of automated processes NBS will effectively manage alerts in accordance with risk
Case Management – minimising the number of systems required to carry out investigations and provide a single view of customer/financial crime risk
Pro Active Analytics – transition from static TM rules to an enhanced financial crime risk identification model
TO BE COMMENCED
Activities which will be delivered as part of the FCTP which have not commenced
TM System Assurance - Initial exploratory work was carried out, however put on hold due to lack of maturity of new TM rules where few had been deployed
TM System Governance – Not started due to resource constraints within Economic Crime Analytics and awaiting outcome of TOM review
Alert Management - Complex analysis is required to fully understand the implications of moving to daily/weekly alerting. Dependency on resource in Economic Crime Analytics
OFF TRACK
Activities which have been delayed due to restrictions and limitations and will be continued as part of the FCTP
Data Integrity - Team originally responsible for delivering the capabilities is no longer assigned following a restructure. RACI still to be defined under the TOM to continue this work. Validation and verification data is an essential component to the output of the TM system
TM Risk Appetite - Discussions have been ongoing since but this has been put on hold to allow for the priority rules to deployed and has now been delayed due to FCTP/TOM discussions
ON TRACK
Activities which are at present on course to be delivered as part of the FCTP
A Rule Development Framework created with segmentation and behaviour modelling and rule development is still ongoing
KYC Data Feeds currently on track with a dependency on delivery on customer remediation programme
TOM recommendations to form part of the TM FCTP Programme along with the ongoing development of the TM TOM
MI/Ongoing Monitoring - Running concurrently with Rule development

## Slide 6
FCTP Transaction Monitoring Programme – Next Steps
As a result of the TM programme being incorporated into FCTP the following activities will be carried out by the existing TM project team supported by Eversheds Sutherland/Konexo in the next four weeks | 
1. Scope Statement | A scope statement will outline the entire FCTP TM Programme, including any deliverables and their programme objectives. The overall programme objective will be the transition towards the Future State BAU TM Operation
2. TOR (Terms of Reference) | Creating a TOR for the governing framework of the FCTP TM Programme
3. Accountable Executive | To assign an accountable executive for the TM FCTP within NBS who will oversee the delivery of the programme
4. TOM recommendations | A review will conducted of the TOM Recommendations in relation to Transaction Monitoring provided as part of Project Frontier & Project Horizon conducted by Eversheds Sutherland/Konexo. A report will then be produced highlighting the areas that have been addressed along with the outstanding recommendations and the actions required by NBS to fulfil them. Remediation activities will be reported to the FCA
5. Governance Framework | The existing governance framework within the TM Programme will be reviewed including a current state analysis and a report will be produced providing recommendations if required to enhance the current governance in order to achieve programme objectives
6. Roles & Responsibilities Review | A review of the roles and responsibilities for both the existing project and BAU TM operations will be carried out to assess the cohesiveness of the relationship between operations, modelling and analytics as well as define the accountabilities of the activities within the TM FCTP and the Future State BAU TM Operation
7. FCTP TM Programme Resource Review | Technical, Operational and Change Management resource will be required to deliver the TM FCTP where a review will be conducted by the NBS delivery lead to assess the adequacy of the current state of the programme
8. Resource Request | The outcome of FCTP TM Programme Resource Review will be presented to the next Steerco highlighting the areas of the programme where further resource is required. This will detail the number of resources, what their roles will be and how long they will be required for

## Slide 7
Transaction Monitoring –
Appendices
Notes: Improved investigative capability – what does this consist of?
Visualisation tools to support network analysis (delivered Q4?)
Analytical tools to support alert review e.g. transactional analysis (delivered Q4?)
Alert prioritisation and allocation
Case management

## Slide 8
Transaction Monitoring –
Appendix 1
Priorities – summary of all AML TM priorities – updated 2021
Notes: Improved investigative capability – what does this consist of?
Visualisation tools to support network analysis (delivered Q4?)
Analytical tools to support alert review e.g. transactional analysis (delivered Q4?)
Alert prioritisation and allocation
Case management

## Slide 9
Transaction Monitoring – Priorities
Regulatory Risk – The below items are the top AML Transaction Monitoring priorities due to the level of regulatory risk exposure involved with not enhancing these part of the AML TM control
RULE DEVELOPMENT
What? - Rule set with full coverage of all known risks (TM Risk Assessment)
Why? - To ensure Nationwide has effective controls to manage the FC risks our products are exposed to and prevent regulatory scrutiny
Source – KPMG recommendation, regulatory requirement
Status – In Progress. Delivery plan agreed with MLRO, subject to resource caveats, all rules scheduled to be delivered by July 2023
1
CDD TRIGGERS & REFRESH
What? – Up to date CDD information to be utilised in TM (wider than TM)
Why? – To ensure Nationwide carry out effective monitoring and identifies unusual transactions that do not align with what’s expected of the customer
Source - KPMG recommendation, regulatory requirement
Status - In Progress, society wide programme in flight to deliver CDD refresh
2
DATA INTEGRITY
What? – TM data mapped, quality assessed and date governance documented
Why? - To ensure NBS reviews any/every instance of complex, unusual and/or large transactions.
Source - KPMG recommendation, regulatory requirement
Status - In progress- at risk, change teams delivering capability, but RACI not agreed to continue this work in BAU
3
TM RISK APPETITE
What? – documented risk appetite to inform TM control
Why? - To ensure NBS risk appetite is reflected in it’s TM controls and the controls are proportionate to the risks NBS are exposed to
Source: regulatory requirement
Status: TM risk assessment outlines risk exposure and controls required, but no documented, quantifiable risk appetite linked to RA
5
TM SYSTEM ASSURANCE
What? – Testing/validation of TM rules and models
Why? - To ensure Nationwide identifies and addresses system issues/manual coding errors and missing data in a timely and effective manner and to provide assurance the TM control is operating as designed
Source - Evershed’s review, KPMG Review, Regulatory Requirement
Status – Not started
4
In Progress – On Track In Progress – Off Track Not Started

## Slide 10
Transaction Monitoring – Priorities
Ineffective Controls – These below items are the second priority AML Transaction Monitoring priorities due to the level of risk exposure involved with having ineffective TM controls.
TM SYSTEM GOVERNANCE
What? – Segregation of duties, test environment and system controls
Why? - To ensure changes to system, models, coding are only possible to those with permissions and are maintained in an audit trail and to minimise coding errors to prevent NBS coming under regulator scrutiny
Source: Internal Audit, KPMG recommendation
Status: Not started
6
ALERT FREQUENCY
What? – frequency of rules and alerts appropriately manages NBS risks
Why? - To ensure Nationwide identifies financial crime risks in a timely manner and alert frequency is proportionate to the risk Nationwide are exposed to
Source: KPMG recommendation, JMLSG
Status: Not started
7
TM OPERATING MODEL
What? – Op model continues to meet requirements of TM capability
Why? - To ensure the op model enables the TM control to operate effectively
Source: Evershed’s review and KPMG recommendations
Status: In Progress, Evershed’s/Konexo FC Transformation Programme and ongoing review of analytics/ops resource
8
MI/ONGOING MONITORING
What? – Comprehensive MI approach to track progress, inform rule enhancements, ongoing monitoring and feedback loop from operations
Why? - to ensure TM rules remain effective and manage the risks nationwide are exposed to
Source – KPMG, Internal asks
Status: In progress
9
TM INFORMS CRA/EVENT DRIVEN REVIEWS
What? – TM informs CRA and creates event driven reviews
Why? - To ensure Nationwide are identifying the truly unusual activity and the correct process is being following – EDD where required
Source: KPMG, Evershed’s
10
ALERT MANAGEMENT & PRIORITISATION
What? – Risk based prioritisation of alerts and automated alert allocation/triage
Why? - To ensure Nationwide effectively manage alerts in accordance with risk in the most efficient way – automate the process to remove reliance on manual process
12
CASE MANAGEMENT
What? – Integrated case management – reduction of systems
Why? - To minimise the number of systems required to carry out investigations and provide a single view of customer/financial crime risk
Source: KPMG Recommendations and Evershed’s review
13
PROACTIVE ANALYTICS
What? – shift to proactive analytics - hunter gather style models and analytics informing rule enhancements. Quicker response to external intelligence (JMLIT)
Why? - To proactively identify financial crime risk with more efficient methods and less reliance on static TM rules
Source: KPMG
14
FUTURE STATE
In Progress – On Track In Progress – Off Track Not Started Future State

## Slide 11
Transaction Monitoring –
Appendix 1
KPMG Roadmap and peer comparison slides from 2019 Review – updated 2021
Notes: Improved investigative capability – what does this consist of?
Visualisation tools to support network analysis (delivered Q4?)
Analytical tools to support alert review e.g. transactional analysis (delivered Q4?)
Alert prioritisation and allocation
Case management

## Slide 12
CURRENT STATE
FY20 / 21
FY 21 / 22
FY 22 / 23
H2 FY19 / 20
Data
TM Risk Assessment
Governance
Technology
Process
People
Skills
FY 23 / 24
FUTURE STATE
Assurance of advanced analytics and machine learning / AI e.g. hunter model
All current data sources feed into TMS
Environments established for advanced analytics and machine learning / AI.
New and existing data augmentation (includes JMLIT and law enforcement)
Effective governance forums (e.g. MLSCARF)
TMS creates EDR for KYC / CDD / EDD
Automated alert triage (prioritisation and allocation)
Develop TM Op Model
Advanced Investigative training
Statistical analysis –Segmentation
Machine learning basics (e.g. Python / R)
Machine learning intermediate
(e.g. anomaly detection)
Machine learning advanced (e.g. deploy models)
Shift to proactive analytics
Policy and Procedures meet requirements of advanced analytics and machine learning / AI
TM risk assessment (TMRA) completed
TMRA review process implemented
POC for proactive analytics ‘hunter model’
Transaction Monitoring – How We Get There - as at 2021
Five Year outcomes focused product roadmap for enhancing transaction monitoring capabilities. The roadmap was provided by KPMG in 2019 and the colour coded amendments illustrate the progress made against the roadmap
False positive reduction (segmentation)
Rule set with full coverage of all known risks
Improved investigative capability
Improved reporting of SARs (EC90s)
Comprehensive management information approach to track progress
Compliant TM capability (5MLD)
Integrated case management
Op Model continues to meet requirements of evolving TM capability
Reduced reliance on static TM rules
Shift to customer view of financial crime risk
Upskilled workforce to support TM capability of the future
Governance forums remain fit for purpose
Existing tools and technology (e.g. SAS)
Create new ways of working for new capabilities e.g. scale up and deployment of hunter model
In Progress – Ongoing
Complete
TM PO training
Behavioural rules development and deployment
Delivery Position:
Not Started
Notes: Improved investigative capability – what does this consist of?
Visualisation tools to support network analysis (delivered Q4?)
Analytical tools to support alert review e.g. transactional analysis (delivered Q4?)
Alert prioritisation and allocation
Case management

## Slide 13
Transaction Monitoring – Direction of Travel
A view of Nationwide's transaction monitoring capabilities in comparison to peer financial institutions from 2019 KPMG Review
Minimal or no defined procedures or standards.
Basic rule set, not mapped against risks.
Minimal / partial audit trails.
Limited evidence of decisions made.
Standard rule set mapped against known risks
Basic case management and MI but with no grouping or prioritisation of cases.
Inability to search history, fragmented datasets.
Poor audit trails to support decisions.
Defined TM procedures, training and standardised decision-making.
Rules mapped to known risks and rule thresholds tuned to customer segments. Some feedback for system tuning and emerging trends.
Case management system includes alert MI and workflow capability.
Multi-stage alert processing, with offshore/outsource options used to reduce cost.
Rationale documented but not always evidenced.
Dynamic rule set incorporating behavioural rules to improve efficiency of TM control.
Automated case management incorporating alert prioritisation
Some automation of Level 1 / 2 alert review processes
Centralisation of data to support any investigation.
Robust audit trails and rationale, supported by evidence which is accessible and searchable.
Flexible workforce planning and overspill capacity.
Dynamic rule set that informs machine learning feedback loop for system tuning.
Grouping of alerts for efficiency gains
Automated case management incorporating pre-population of alert review files with signposts for missing data points.
Automation of Level 1 processes (retrieval and decisioning) in many cases with adaptive techniques to address emerging patterns of alerts.
Audit trail , rationale and evidence, linked to customer data in one place.
Flexible workforce planning across silos.
Technological Maturity
Operational Maturity
Manual processes
Standard rule set and case management
Simple automation
Intelligent automation
Machine learning and advanced analytics
1
2
3
4
5
Nationwide 2019
Peers – current position (amalgamated view)
Disparate, localised operations with inconsistent implementation
Optimised centres of excellence implementing standardised processes with clear accountability
Multiple platforms and disparate technology
A streamlined set of strategic platforms and technology
Nationwide – current position
Nationwide – future state
Nationwide is placed at Stage 2 -3 due to:
TM risk assessment
Some rules managing behaviour risks
Segmentation in place
Basic case management processes
Progress to stage 3 will be achieved through:
TM risk assessment
Existing rule review and threshold tuning
Behavioural rules development
Data integrity
Customer segmentation
Progress to stage 4 will be achieved through:
Deployment of the Hunter Model
Automated alert triage, prioritisation and basic L1 decisioning
Progress to stage 5:
Fully adopt machine learning
Nationwide TM Maturity
What are the benefits for AML?
Enhanced Controls – more tailored approach to detecting ML/TF with greater risk compliance and a shift towards more proactive detection controls
Improved investigations – More interesting work with staff focusing on complex investigations and advanced analytics, introducing new skills across AML
Reduction in False Positives - fewer alerts generated that are not suspicious due to segmentation, rule review and thresholds. However, potential for more alerts due to enhanced risk coverage

## Slide 14
Transaction Monitoring –
Appendix 1
Gap Analysis, validated by KPMG in 2019 – updated 2021
Notes: Improved investigative capability – what does this consist of?
Visualisation tools to support network analysis (delivered Q4?)
Analytical tools to support alert review e.g. transactional analysis (delivered Q4?)
Alert prioritisation and allocation
Case management

## Slide 15
Transaction Monitoring – Gap Analysis Review
A review of Nationwide's AML TM Gap Analysis completed in 2019 and validate by KPMG. This slides provides a progress update against the gaps
Source | Gaps - 2019 validated by KPMG | Status | Evidence
FCA Systems & Controls | Cannot evidence or demonstrate that existing TM systems and controls (SYSC) are comprehensive or proportionate to the risks NBS are exposed to. | Complete | TM Risk Assessment TM Gap Analysis
Money Laundering Regulations | Lack of data governance means NBS cannot demonstrate that we review any / every instance of complex, unusual and / or large transactions. or large transactions. | In progress /Not Started | Data Integrity workstream – lineage complete, data quality & data governance ongoing TM System governance, testing and assurance processes to be defined
 | All relevant customer transactions/interaction data are not considered by the automated rules and therefore NBS are unable to identify other activity/scenarios which may be unable to identify other activity/scenarios which may be related to ML/TF |  | 
 | Significant gaps in our ability to identify activities/scenarios which may be related to TF/ML | In Progress | Rule development plan in place to deliver TM scenarios to manage NBS risks
 | Our current prescriptive rules and limited CDD information means NBS do not/cannot effectively determine if the transactions are consistent with the customer, business, risk transactions are consistent with the customer, business, risk profile. | Complete | Behaviour rules delivered in phase 1, include detecting activity that is inconsistent with expected, historic and peer based activity CDD Triggers and refresh project to deliver CDD data to be utilised by TM
 | Not all of NBS product application forms ask for SoF/turnover etc. which adversely affects our ability to effectively perform transaction monitoring. | Complete | MLR Changes delivered this requirement
 | With limited CDD data we cannot effectively identify transactions which have no economic or legal purpose. | In Progress | CDD Triggers and refresh project to deliver CDD data to be utilised by TM TM includes what currently exists for income data
 | Rules to specifically monitor transactions (inbound / outbound) with countries of concern are complex and dependent on a number of thresholds being hit to generate an alert a number of thresholds being hit to generate an alert meaning NBS might not see all business relationships / transactions with a person in a high-risk country and therefore cannot transactions with a person in a high-risk country and therefore cannot undertake the required EDD on the customer | In Progress | Rule development phase 2 commenced in July and high risk jurisdiction rules are in phase 2 due to be delivered by Dec-21

## Slide 16
Transaction Monitoring – Gap Analysis Review
A review of Nationwide's AML TM Gap Analysis completed in 2019 and validate by KPMG. This slides provides a progress update against the gaps
Source | Gaps - 2019 validated by KPMG | Status | Evidence
FCA financial crime guide – April 2019 | As per legal and regulatory gap analysis, insufficient documentation, evidence and CDD information to determine that all transactions are being scrutinised to ensure that they are transactions are being scrutinised to ensure that they are consistent with what NBS knows about the customer | In Progress | CDD Triggers and refresh project to deliver CDD data to be utilised by TM TM Phase 1 rules delivered and include customer income to compare account activity to expected usage
JMLSG (2017) | Data: knowledge of the customer (geographic, SoF), data lineage and integrity, and management of CDD data so that it is up to date and available. | In Progress | Data Integrity workstream – lineage complete, data quality & data governance ongoing CDD Triggers and refresh project to deliver CDD data to be utilised by TM
 | Governance: documentation required to provide rationale for risk-based approach including definitions of “unusual / characteristic”, and TMRA, regular review of documentation, and characteristic”, and TMRA, regular review of documentation, and management information to include rule tuning, reporting rates, SLAs for rules, false positive management and reporting rates, SLAs for rules, false positive management and resource. | In Progress | TM risk assessment complete and periodically reviewed Rule documentation significantly improved as part of phase 1 rule development Risk appetite documentation required to define NBS risk appetite for Transaction Monitoring
 | Existing rules are run after the event on a (minimum of a) monthly basis. We cannot prove / evidence that current monitoring arrangements are commensurate to the risks | Not Addressed | TM Alert Frequency to be determined to ensure NBS appropriately manage transactional risks
 | Existing rules consider some types / volume / value of transactions however we are unable to evidence / demonstrate that we receive / see all transactions necessary to undertake effective TM. | In Progress | Data Integrity workstream – lineage complete, data quality & data governance ongoing Rule development phase 1 introduced new value/volume rules and remaining phases will continue to introduce these elements
 | Testing: lack of documentation evidencing control testing. | Not Addressed | TM System governance, testing and assurance processes to be defined
 | Feedback mechanisms: intelligent use of TM to keep CDD information up to date through triggering event driven reviews. | Not Addressed | Process to be defined for TM alerts to trigger event driven reviews

## Slide 17
Transaction Monitoring – Gap Analysis Review
A review of Nationwide's AML TM Gap Analysis completed in 2019 and validate by KPMG. This slides provides a progress update against the gaps
Source | Gaps - 2019 validated by KPMG | Status | Evidence
Wolfsberg Group principles | No peer group comparisons / have not created peer groups. | Complete | Segmentation model developed (reviewed periodically) Phase 1 rules applied to segmentation model
 | Rules are prescriptive and identify “anomalies” however, with the unknowns of the TMS data, may not consider “patterns” of transactions which may be unusual. | In Progress | Rule development to deliver rules to detect anomalies and patterns. Phase 1 bridges this gap significantly already. Data Integrity workstream – lineage complete, data quality & data governance ongoing
 | Current solution does not pro-actively recognise patterns nor learn what is unusual/uncharacteristic for a customer. Machine-Learning/AI/”hunting” capability would be required | In Progress | Behaviour rules delivered in phase 1, include detecting activity that is inconsistent with expected, historic and peer based activity. Further delivery against rule development plan will firm up this capability Hunter model to be operationalised Further development of AI and Machine learning required
ESA Guidelines – Final Guidelines on AML/ CTF June 2017 | TM should consider a wider variety of techniques, including pro-active risk identification (i.e. “hunting”), Artificial intelligence, Machine Learning, Horizon scanning, Industry guidance/information, Law enforcement notifications etc. | In Progress | 
KPMG Visit 1 (2019) CRA (RRP) review and TM | NBS should identify and create defined peer-groups/segments (which exhibit similar traits) (challenges include limited CDD data to define segments appropriately) | Complete | Segmentation model developed (reviewed periodically) Phase 1 rules applied to segmentation model
 | Develop targeted TM scenarios in order to effectively identify deviant transactional behaviour. | In Progress | Rule development plan in place to deliver TM scenarios to manage NBS risks
 | Enhance the CRA model by developing a feedback loop from TMS, e.g. increase/decrease in customers risk dependent on the behaviour they display. The RRP CRA model currently only considers a count of SARs submitted against the customer as an increasing risk factor. With more defined rule-sets and appropriate customer segmentation, NBS would more accurately detect the truly “unusual” | Not Addressed | Transaction Monitoring does not inform CRA. Design required to incorporate TM in to CRA

## Slide 18
Transaction Monitoring – Gap Analysis Review
A review of Nationwide's AML TM Gap Analysis completed in 2019 and validate by KPMG. This slides provides a progress update against the gaps
Source | Gaps - 2019 validated by KPMG | Status | Evidence
KPMG Visit 2 – TM optimisation | Advanced typology discovery – pro-active risk identification (hunting/AI/Machine-Learning) | In Progress | Behaviour rules delivered in phase 1, include detecting activity that is inconsistent with expected, historic and peer based activity. Further delivery against rule development plan will firm up this capability Hunter model to be operationalised
 | Prioritisation of alerts – driven by a TMRA | Not Addressed | Alert management, including prioritisation and allocation requires significant improvement
 | Centralisation of data to support any investigation | Not Addressed | Multiple systems required for TM investigations
 | Good procedures and feedback – decisions made on cases should be used to inform future rule refinement/development | In Progress | Feedback loop developed as part of testing new TM rules, however BAU process still required to feedback on live rules
 | Flexible investigative resource | In Progress | AML Ops increased SAI team by ~30 FTE to support TM project. However, further operational resource could be required to manage risks effectively
Ian Horobin – external review | Risk assessment for TM to include: mechanism to define risk, measure control mitigation, and understand residual risk. | Complete | TM Risk assessment complete and periodically reviewed
 | Continual review of data sources and inclusion of new data sources. | In progress | Data Integrity workstream – lineage complete, data quality & data governance ongoing
 | Review of rules against risk assessment to determine if risks fully covered. | In progress | Rule development plan in place to deliver TM scenarios to manage NBS risks
 | Large scale data analysis to support effective tuning and refinement of existing rules as well as identification / implementation of new risks and rules. | Complete | New approach to rule development defined and documented. This includes segmentation and other models to target risk proportionately

## Slide 19
Transaction Monitoring –
Appendix 1
Fraud Transaction Monitoringg Audit (2020): AML Gap analysis against findings – updated 2021
Notes: Improved investigative capability – what does this consist of?
Visualisation tools to support network analysis (delivered Q4?)
Analytical tools to support alert review e.g. transactional analysis (delivered Q4?)
Alert prioritisation and allocation
Case management

## Slide 20
Transaction Monitoring – Fraud TM Audit
Internal Audit completed a Fraud TM Audit in 2020, these slides provide an overview of their findings and a gap analysis against current AML TM controls
Issues | Issue Detail | AML Gap | Actions in Place to Address Gaps
Fraud governance, oversight and reporting framework requires improvement | Rule performance reviewed at monthly SCARF, however not sufficient time to discuss and agree all areas requiring focus such as the implications of removing rules. No representation from key stakeholder areas such as Payments, R&D and Banking & Savings and no input from other key meetings where decisions taken that could impact rule effectiveness. This results in key decisions being made offline with no visibility of actions taken. Oversight of major rule changes takes place at separate forum, however attendees have to refer decisions back to Senior Management. | No | The MLSCARF includes a monthly standing agenda item to review rule performance, which includes an MI pack produced by analytics with commentary from the analytics team to report issues. There is also a separate agenda item for AML TM project updates. Some improvement is required to the MI pack, mainly updating as new rules are introduced and ensure consistency in reporting.
 | Where Fraud metrics are reporting outside of RAG tolerances, no evidence that that Fraud Tier 1 metric is validated by Director of Fraud before reported to ORC inline with internal reporting procedures. Some instances where MRA reported to ORC inaccurately. | Yes | Action on Daisy Rolt to document AML TM Risk Appetite, including introduction of RAG status’ for TM Rule (Key Performance Indicators)
Data Governance – Fraud Governance forums do not provide oversight of required data quality controls therefore senior management cannot provide reasonable assurance that the data arriving into Fraud TMW is accurately captured, fit for purpose and monitored through the lifecycle. | Process- critical data elements and data quality requirements have not been documented by the Fraud team and have not been communicated to the relevant upstream process owners and third parties. As a result, the completeness, accuracy and conformity of the data received from the internal systems and third parties is not reported back to the Fraud SMT. | Yes | The Risk Squad have delivered a capability to map all AML TM data into Nationwide’s chosen strategic system (Axon) and have completed the mapping of the data used in TM currently. The Risk Squad have also delivered a data quality scorecard for AML TM data, however both of these new capabilities have not been implemented into BAU processes.
 | Automated controls over batch file transfer don’t check the data for accuracy and completeness of the critical data element when received in to Fraud systems | Yes | Potential action to map to this issue – At last week’s TM workshop we discussed developing MI to track key rule input data items to identify any anomalies. E.g. the recent issue we had with one of the peer-based rules where the number of counterparties increased massively would have been picked up earlier with this type of tracking. It might not completely remove the risk, but it would mitigate it.
 | No Fraud management oversight to confirm that decisions on data in upstream processes affecting TM are compliance with the process data requirements | Yes | As above – data integrity workstream to address
Model Governance | TM models do not adhere to the requirements of the model risk policy. For example, no formal annual review of the model performance takes place or regular monitoring and approval of adherence to these model risk policy requirements | No | All AML TM Models have been reviewed/implemented and overseen by the Retail Decision Modelling team at the Economic Crime Modelling Forum to comply with Nationwide’s model risk policy.

## Slide 21
Transaction Monitoring – Fraud TM Audit
Internal Audit completed a Fraud TM Audit in 2020, these slides provide an overview of their findings and a gap analysis against current AML TM controls
Issues | Issue Detail | AML Gap | Actions in Place to Address Gaps
Improvements required to Fraud Operations processes | The QC framework is not designed adequately to confirm that alerts are being accurately investigated: QC checks only cover two out of the five key systems used for FTM alerts, there is insufficient segregation and rotation of quality checking performed and no defined oversight of the checkers. Therefore, QC is not sufficiently independent to provide an objective assessment that alerts are worked correctly; The number of checks and sample selection is not risk-based to ensure focus is given to cases where they may be a higher proportion of fraud, and where Analyst performance issues are identified; Call listening of Analysts’ customer calls, which may be key to an alert decision, is not undertaken as part of a standard QC check to ensure a suitable decision was reached. | No | AML Operations have recently embedded an Accreditation and Quality Control/Quality Assurance Framework, which ensures Analysts and Senior Analysts are accredited initially to the appropriate standard and the QC/QA framework ensures these standards are maintained. This is a new framework and a 3 new Financial Crime Control Consultants have been recruited to ensure this framework is adequately resourced. There is currently no accreditation and QA on Senior Analysts in SAI, however this will be picked up by the FC Control Consultants imminently.
 | Currently, there is no independent QA on FTM alerts meaning quality issues will not be identified to confirm the necessary action is taken and for reporting to Senior Management. | No | As above.
 | There is currently no formal monitoring of the FTM Service Level Agreements (SLAs). As SLAs are not being met across the majority of fraud types this increases the risk that fraudulent transactions are not being identified and resolved in a timely manner, or to the required standard for new starters, leading to potential customer detriment. | No | SAI have agreed SLAs that they have to work all AML TM alerts by and compliance with these SLAs is reported to the AML Operations Monthly Oversight meeting.
 | We saw evidence that new starters complete a suite of training, however there is no defined minimum standard of competence to ensure accurate and consistent sign off takes place when a new starter is deemed competent to work the fraud alerts. This could lead to inconsistent levels of ability and could result in new starters not being fully competent at sign off. | No | As above – the AML Operations Accreditation Framework is in place to manage this risk.
 | We reviewed a sample of cases to confirm the adequacy of investigation carried out with sufficient rationale, the correct outcome recorded and appropriate actions taken. Overall, we found 10 out of 40 (25%) of the cases in our sample did not meet one or more of these criteria. This confirmed that not all alerts fired by transaction monitoring rules are being actioned in line with relevant internal control standards and insufficient evidence is retained to support the outcome of the investigation. | No | As above – the AML Operations Accreditation Framework is in place to manage this risk.

## Slide 22
Transaction Monitoring – Fraud TM Audit
Internal Audit completed a Fraud TM Audit in 2020, these slides provide an overview of their findings and a gap analysis against current AML TM controls
Issues | Issue Detail | AML Gap | Actions in Place to Address Gaps
Fraud rule change control require improvement | Rules are developed by Fraud Analytics consultants and deployed following a peer review (four-eyes check) and independent approval by the Financial Crime Technology team in Enterprise Risk Strategy. However, we identified that the peer review is not system-enforced meaning that the rules can be coded and deployed by one individual without segregation and oversight. This may be acceptable, where rule changes need an immediate response, due to a change in fraud trends, but there is no audit trail and therefore no reconciliation checks are possible. Additionally, super-user access monitoring is not in place for PRM or Actimize. The system activity logs are not reviewed to confirm that all changes to application rules and logic are made by valid users, meaning that unexpected changes cannot be traced to an individual user. There is a risk of inappropriate coding and rule changes being made; these would not be identified until there was an impact on alert volumes or phone calls from members reporting potential fraud or account card restrictions. This is compounded by a lack of evidence of action, for example code changes, and approval during daily monitoring of rule performance | Yes | No actions currently in place to address these gaps: No system enforced segregation of duties No documented four eye check process No reconciliation checks No audit trail of code changes No test environment – so no user access monitoring in place This extends beyond the rules for us, as we have observed with the issues around changes being made to the segmentation process causing issues further down the chain. We need to ensure that all parts of the TM process are governed and have the appropriate controls. This is low-hanging fruit for Audit. We can either head this off by coming up with a plan or let Audit highlight it to get more emphasis on getting a solution in place.
Improvements required to IT service governance reporting | Service Review meetings are attended by relevant Financial Crime (FC) and IT Subject Matter Experts (SME’s) who discuss the current IT service levels, associated incidents, planned changes and problems. However, the reporting requires enhancement to improve FC IT service management: open actions in the FC IT service review packs do not include a fixed due date and are not risk assessed if the resolution date moves forward; IT security and 3rd party governance meetings risks and actions, which may affect the FC IT service are not included in the service review packs; and the current Demand & Capacity (D&C) reporting doesn’t consider changes to the products or to the FTM process requirements, which may affect the demand in the associated systems. The new D&C management process is in design phase and, when fully deployed, reporting of D&C, in line with the new requirements, will need to be incorporated in the review meeting pack. There is a risk that limitations in visibility of emerging IT service provision risks and issues could adversely affect the FTM systems availability leading to an unfavourable or adverse member outcome and loss for the Society. | Yes | No actions in place to address gap, however AML TM only uses SAS so further investigation required to see if this is applicable

## Slide 23
Transaction Monitoring – Fraud TM Audit
Internal Audit completed a Fraud TM Audit in 2020, these slides provide an overview of their findings and a gap analysis against current AML TM controls
Issues | Issue Detail | AML Gap | Actions in Place to Address Gaps
Logical access management requires improvement | Fraud Transaction Monitoring (FTM) business users require access to core Financial Crime systems and applications. The majority of users have read-only access, although c. 20% of users also have elevated (super-user) access permitting changes to business rules. Some also have system administrator access to those systems. We identified weaknesses in the controls over user recertification for core FTM systems, Actimize, PRM and FCD, and the approach does not comply with the Internal Access Control Standard. Specifically; at the time of the audit, 7 PRM and 9 FCD users, who no longer required access to those systems or whose line managers did not provide a response, did not have their access removed timely; user profiles are not specified in the recertification, therefore there is no assurance that the user access to PRM, Actimize or FCD is provided on the basis of the least privilege; recertification of Actimize and FCD users was not completed every 6 months as required; Subject Matter Experts (SME’s) were unable to evidence that the toxic combination check is carried out for these systems; a summary of the output of the re-certification exercises was not reported to the Information Asset Owner. Therefore, there is an increased risk of unidentified activity or human error in the FTM infrastructure which could cause data breaches and limited availability of the FTM services. This issue is compounded by the lack of super-user activity monitoring detailed in issue 3 of this report | Yes | No actions in place to address this gap currently. AML use SAS for TM and no test environment exists to users have access to everything in production

## Slide 24
Transaction Monitoring –
Appendix 1
Evershed’s/Konexo Review 2021: AML TM Recommendations
Notes: Improved investigative capability – what does this consist of?
Visualisation tools to support network analysis (delivered Q4?)
Analytical tools to support alert review e.g. transactional analysis (delivered Q4?)
Alert prioritisation and allocation
Case management

## Slide 25
Transaction Monitoring – Evershed’s
An overview of the recommendations from Evershed’s/Konexo review
# | Change Theme | Activity/Task | TOM Ref No
4d.1 |  | Operating Model | 
4.d.1.1 | Organisation & People | Appoint a Head of Transaction Monitoring (1LOD) with responsibility for all TM activities. | FTOMR064
4.d.1.2 | Organisation & People | Ensure that 2LoD/Oversight has enough technical resource (or has a skilled partner) to be able to effectively review and assure analytical/technical aspects of the TM monitoring framework. | FTOMR066
4.d.1.3 | Organisation & People | Implement a 2LoD L3 TM Alert Decisioning function. | FTOMR065
4.d.1.4 | Organisation & People | Implement a 2LoD L3 TM Oversight function. | FTOMR065
4.d.1.5 | Organisation & People | Implement a 2LoD L3 TM QA function. | FTOMR065
4.d.1.6 | Organisation & People | Implement a 3-Level model to work Transaction Monitoring alerts. | FTOMR072
4.d.1.7 | Quality Control / Quality Assurance / Testing | Implement procedures to undertake ongoing testing and analysing TM rule effectiveness. | FTOMR075
4.d.1.8 | Quality Control / Quality Assurance / Testing | Undertake a holistic Assurance review of the TM programme to assess whether plans, budgets etc. are realistic. | FTOMR068
4.d.1.9 | Quality Control / Quality Assurance / Testing | Undertake a holistic Assurance review of the TM programme's technical aspects such as controls, tailoring of typologies and rules to more precise areas of, potential risk, consideration of ‘nuances’ such as dealing with repeat hits, etc. | FTOMR068
4d.2 |  | Payments | 
4d.2.1 | Investigation & Analysis | Determine strategic solution for post-event transaction reviews to identify potential resubmitted payments. | FTOMR083
4d.2.2 | Systems / Technology | Migrate all business areas onto strategic transaction monitoring tool. | FTOMR079
4d.3 |  | Rules & Scenarios | 
4d.3.1 | Processes & Procedures | Agree and implement the approach to assessment of ongoing TM rule effectiveness. | FTOMR069
4d.3.2 | Processes & Procedures | Develop a process to update guidance on how to investigate the different types of alerts as new TM rules are introduced. | FTOMR070
4d.3.3 | Systems / Technology | Undertake a review of the TM system in order to identify areas for improvement, which should include assessing the "suspicion score" that drives the threshold and QA of rule coding. | FTOMR067